PRODUCT REQUIREMENTS DOCUMENT

Insurance Agency Operations Platform

Custom operations platform for Jagad Insurance — CRM, policy lifecycle, claims, renewals, commission, automation, documents & compliance. Config-portable for future agency deployments.

| Field | Detail |
| --- | --- |
| Client | Jagad Insurance, Surat (est. 1998) — multi-insurer agency; 9,000+ customers; lines: Health, Life, Motor, Travel, General (Mutual Funds excluded) |
| Document owner | Jatin (CEO, Sarvadhi Solutions Pvt. Ltd.) — Product Owner / BA |
| Client sign-off authority | Vivek Jagad (Jagad Insurance) |
| Participants | Sarvadhi product + engineering; Jagad Insurance (Vivek Jagad + operations team); legacy reference: VJ Infosoft system review |
| Status / Version | v0.4.1 — Client-meeting revision on the engineering-depth master (supersedes v0.5 and all prior). Incorporates 4 client changes: quotation generator, agency master, agent/commission model, cashless upload. Next: regenerated workflow canvas → client re-confirm → build |
| Target release | Phase-wise (3 phases, §15); dates set post-estimation — no committed dates |
| Architecture stance | Single-tenant custom build, config-portable (zero hardcoding; new agency = new deployment + configuration) |
| Regulatory frame | IRDAI + DPDP 2023/2025 + allied (full register §12) |

Contents

1. Executive Summary

Jagad Insurance operates with software today — a legacy .NET (ASP.NET Web Forms) back-office tool — but it is a passive data-entry register, not an operations platform. It records what happened; it does not run anything. This project replaces it (plus the Excel and Google Drive that fill its gaps) with an AI-native ERP that manages the agency's full front operations (inquiry, quotation, customer panel, engagement) and back operations (policy lifecycle, claims, renewals, endorsements, commission, compliance), with an automation engine as the operating layer and document intelligence (OCR) built in — all admin-configurable, developer-free, and compliance-ready by design.

2. Problem Statement & Why Now

2.1 The problem

- Current system is a register, not an operator: the VJ Infosoft .NET tool stores policy rows but has no workflow, no automation, no queues, no SLA, no escalation — humans carry the process in their heads; Excel and Drive carry the overflow.

- Developer-locked: GI and LI are hardcoded into separate forms; any new field, product or insurer requires a vendor change request.

- No front-office at all: inquiries, quotations, customer communication and customer self-service live outside the system entirely (calls, WhatsApp chats, paper).

- No intelligence: every document is re-typed by hand; every renewal is remembered by a person; every claim is chased manually.

- No compliance machinery: consent, retention, audit and access-control obligations (DPDP/IRDAI) cannot be met on the current stack.

2.2 Why now

- Scale: 9,000+ customers have outgrown a data-entry register; manual coordination is the growth ceiling.

- Regulation: DPDP Rules full-compliance deadline (~13 May 2027, penalties to ₹250 cr) is unmeetable on the legacy stack — the platform must exist well before it.

- Expectation: customers now expect WhatsApp updates, self-service tracking and same-day service — the agency's differentiator (“guidance till claim settlement”) needs productizing.

2.3 What “AI-native” means in this scope

Phase 1–3 concretely delivers: document intelligence (OCR extraction with human review, incl. bulk renewal-notice ingest and Aadhaar masking), the automation engine (rules-as-recipes operating layer), and intelligent assignment (category routing, TAT reassignment). It is an AI-native foundation: future roadmap (out of scope now) includes claim-document summarization, cross-sell suggestions and renewal-risk scoring on top of the same data spine.

3. Goals & Success Metrics

3.1 Goals

- One platform for front + back operations: inquiry → quotation → policy → endorsement → renewal → claim → commission.

- GI + LI unified in one SKU/form engine; agency self-configures products, forms, masters, automations without a developer.

- Customer panel: self-view, claim raise + tracking, consent-link capture.

- OCR-assisted entry at every document touchpoint; commission engine (pay-in − pay-out = net).

- Compliance by default (register §12); config-portable build for future agency deployments.

3.2 Success metrics (KPIs)

Client baseline data is limited (known: 9,000+ customers). Therefore KPIs are directional with in-system baselining: the platform measures its own baseline in the first 90 days post-go-live of each phase, then targets apply.

| KPI | Definition | Target (vs 90-day in-system baseline) |
| --- | --- | --- |
| Renewal lapse rate | % of renewable policies lapsing past expiry without action | ↓ 50% |
| Claim cycle time | Median days intimation → settlement recorded | ↓ 30% |
| Missed intimations | Claims raised without auto-email firing | 0 (absolute) |
| Policy entry time | Median minutes to complete a policy record (with OCR) | ↓ 60% vs manual re-type |
| Inquiry response TAT | % inquiries confirmed within configured TAT | ≥ 90% |
| Consent coverage | % active customers with recorded DPDP consent | ≥ 95% within 6 months |
| Staff adoption | Weekly active staff users / total staff | ≥ 90% by phase +60 days |
| Customer panel adoption | % customers who logged in at least once | ≥ 40% within 6 months |

4. Non-Goals / Out of Scope

- No premium rating/calculation engine — all amounts entered by staff; system only sums entered components.

- No claim adjudication — insurer/TPA decides; platform coordinates and tracks.

- No mutual funds. No insurer-portal / Bima Sugam API integration (store identifiers only). No bulk historical migration (parked; post-launch plan — expiring policies enter as renewal leads).

- No multi-tenant runtime layer (no tenant_id); portability achieved through configuration discipline.

5. Personas / Target Users

Roles are permission templates (dynamic RBAC + ABAC, §8.3) — the list below is the starting library, not hardcoded.

| Role | Primary jobs | Typical scope |
| --- | --- | --- |
| Super Admin / Admin | Full config: masters, forms, automations, users, templates, commission rules. Only tier that sees sensitive data broadly. | All |
| Sales Manager | Pipeline oversight, quotation approval, allocation, escalation target. | Team-wide |
| Back-office | Data entry, KYC completion, policy entry/draft completion, claim follow-up, collection checks, engagement. Heaviest users. | Assigned queues |
| On-field person | Claim file collection, payment collection, document pickup; reports to back-office. Mobile-first. | Assigned tasks |
| Agent | 1 company; onboards customers; proposal-send or direct-assign policy; KYC; head-person assignment. | Own customers |
| Sub-agent | Sources inquiries/customers; mobile app; sees only own leads, customers, wallet/payouts. | Own records only |
| Claim team | Picks up claims from queue post-intimation; runs checklist → settlement → company remark. | Claims |
| Customer | Thin panel: policies, docs, transactions, claim raise + track, detail-change requests, consent link. | Own data |

6. Architecture Principles

6.1 Config-portable single-tenant

- One deployment serves Jagad. No tenant_id, no tenant runtime switching.

- Zero hardcoding rule: no agency-specific name, form, workflow, rate, template, threshold or role in code. All in config/DB, seedable.

- Future agency = provision new deployment → run setup (masters, forms, automations, templates, roles) → go live. Config export/import supported.

6.2 Configuration layers (bird's-eye)

| Layer | Contents | Who |
| --- | --- | --- |
| L0 Fixed kernel | Entity graph (Customer/Household → Policy → {Claim, Endorsement, Renewal}), compliance spine, audit, versioning. | Nobody (code) |
| L1 Configuration | Masters (+ in-field add), form schemas (SKU), permission templates + ABAC scopes, automation recipes, comm templates, commission rules, queue modes, OCR templates, report params, retention classes. | Admin, guided UI |
| L2 Advanced | Custom objects/attributes, conditional branches, custom formulas (off by default), custom reports. | Admin, behind Advanced; sandbox + versioned |

6.3 Reusable primitives

- SKU / Form-Builder Engine — object + attribute model (Attio-style); multi-step forms branching on selections; renders every entry form in the system (§8.5).

- Automation Engine — Trigger → Condition → Action recipes; all TAT/escalation/reminder behavior is a recipe, never code (§8.21).

- Claimable Work Queue — items land in a queue; push or pull per module (renewals = pull/self-assign; claims = push-to-team-then-pickup); pools ABAC-filtered.

- OCR Service — single service consumed at every doc-fed form; per-insurer template configs; extracted values always land in a review state, never silent-commit.

- Record-only money — premium, endorsement delta, refund: staff enter figures; system does arithmetic roll-up (Net = Σ components; Final = Net + GST) and nothing more.

- Dual numbering (platform-wide) — the system generates its own number for every proposal, application/deal, policy, endorsement and claim; the insurer's corresponding number is stored alongside when received. System numbers drive internal tracking (e.g., customer claim tracking); insurer numbers drive external correspondence.

- Sub-agent always in the loop — the sourcing sub-agent stays linked to the customer for life: any update, request, claim or repeat purchase on that customer notifies the linked sub-agent and agent. Repeat purchases keep the original sub-agent attached (commission continuity).

7. User Stories — Heart Workflows (Given/When/Then)

Per agreed approach: full user-story + scenario coverage is written ONLY for the six heart workflows — the flows where all the system's real-world branching lives. All other capabilities are specified feature-style in §8; sprint-level stories for those are written during development. Each scenario is an acceptance test: happy paths, edge cases and error states.

7.1 Inquiry → TAT → Assignment

Story: As a sales manager, I want every inquiry auto-routed with confirmation and TAT fallback so no lead is ever silently dropped.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 1.1 | An inquiry arrives from the website form for category Health | The routing recipe runs | It assigns to the matching sub-agent/agent, sends notification + message, and starts the TAT clock |
| 1.2 | An inquiry is assigned and awaiting confirmation | The assignee confirms within TAT | Status becomes Accepted; assignee owns it; clock stops; event logged |
| 1.3 | An inquiry is assigned | TAT (e.g., 24h) elapses with no confirmation | It auto-reassigns to the next person in the same category group; both events logged; original assignee notified |
| 1.4 | An inquiry has been reassigned once and TAT lapses again | The recipe's escalation step fires | It escalates to the Sales Manager with full assignment history |
| 1.5 | An inquiry arrives with no configured category match | Routing cannot resolve a target | It lands in an unrouted queue visible to admin; alert raised (error state — never silently lost) |
| 1.6 | A sub-agent adds an inquiry from the field (mobile) | They save with only name + mobile | Inquiry is created, linked to them as source, and enters the same routing |

7.2 Quotation Loop → Deal

Story: As an agent, I want to compare companies, share quotations, loop revisions with reasons, and convert to a structured deal.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 2.1 | An accepted inquiry; agent selects 3 policies across 2 companies | Quotation Composer opens | One benefit matrix renders: union of mapped benefit rows, one column per company, defaults pre-filled |
| 2.2 | Matrix filled; a benefit the catalog lacks is needed | Back-office adds an ad-hoc row + amount inline | Row appears on this quotation only; catalog untouched |
| 2.3 | Values complete | Final Payable Premium entered per company; PDF generated | Branded single/side-by-side quotation produced; premium is entered, never computed |
| 2.4 | Auto-share is ON in admin config | A quotation is generated or uploaded | Customer receives it on WhatsApp/SMS/mail automatically; delivery logged |
| 2.5 | Auto-share is OFF | A quotation is generated | Nothing sends; agent shares manually |
| 2.6 | Customer requests a plan/amount change | Agent creates a revision | New version stored with mandatory reason; prior versions immutable |
| 2.7 | Customer declines after revisions | Agent marks Lost | Reason is mandatory; inquiry closes as Lost; reportable |
| 2.8 | Customer agrees | Agent marks Won | Deal created: system application number + line items (policies, quotation ref, final amounts + breakdown); customer + sub-agent + agent linked |
| 2.9 | A deal exists | Policy entry begins | Line items pre-populate the policy form; a deal with zero line items is blocked with a clear message (error state) |

7.3 KYC → Credentials → Payment → Issuance

Story: As a back-office user, I want KYC, credential generation, the payment fork and issuance to flow without manual coordination.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 3.1 | A Won deal exists | Back-office completes KYC (staff entry and/or customer consent-link) | Profile reaches 100%; KYC gate passes; consent status recorded |
| 3.2 | KYC completes | The credentials recipe fires | Username/password auto-generated and sent to customer via WhatsApp; send logged |
| 3.3 | Customer pays the company directly | Staff record the payment reference | Policy proceeds; no collection entry; money never touches agency books |
| 3.4 | Customer asks the agency to pay | Staff create a collection entry (mode: cash/cheque/DD/card/NEFT) | Collection recorded (record-only, no slip); if cheque — bounce-watch applies |
| 3.5 | A recorded cheque bounces | Staff mark it bounced | A follow-up task is auto-created (recipe); collection reopens |
| 3.6 | Company issues the policy | Staff upload the policy PDF | OCR extracts into review state; staff confirm; issue date + dual numbers stored; customer gets issuance message + feedback form |
| 3.7 | Policy form is part-filled and staff must leave | They draft-save | Draft appears in back-office completion queue with missing-field indicator (no data loss) |

7.4 Claim File Lifecycle

Story: As a claim-team member, I want intimation, documentation, the query loop and settlement to run as a tracked pipeline the customer can follow.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 4.1 | A customer opens their panel | They raise a claim on an active policy (admit date, hospital, doctor, amount) | System claim number issued instantly; intimation email auto-sends to the company's claim contact with CC to agent; customer sees the number |
| 4.2 | A claim is raised on an inactive/lapsed policy | Validation runs | Raise is blocked with a clear dead-policy message routed to the agent (error state) |
| 4.3 | A claim lands in the claims queue | A claim-team member picks it up | Ownership transfers; sales agent stays notified, not owner |
| 4.4 | Claim type is Cashless | Staff record it | No file workflow starts; record-only tracking |
| 4.5 | Claim type is File and checklist is raised | Customer is flagged 'on-field collection' | A pickup task auto-generates for the on-field person; document handover tracked |
| 4.6 | The company raises a query | Staff write the explanation in the customer's language (Guj/Hindi/Eng) | Explanation shared to customer + hospital; query-loop status visible to customer |
| 4.7 | The company allocates payment/cheque | Claim team records settlement (amount, deduction) | Claim closes ONLY with settlement record + mandatory company remark; analytics update |
| 4.8 | Any status changes | The status recipe fires | Customer gets a WhatsApp update with the claim number; panel reflects the same state |

7.5 Renewal incl. Bulk Notice Ingest

Story: As a renewals team member, I want renewals surfaced automatically and insurer notices processed in bulk so no policy lapses unseen.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 5.1 | A policy expiry is N days away (default 30, config) | The renewal recipe fires | A renewal task enters the pull queue; customer gets the reminder WhatsApp |
| 5.2 | Renewal tasks sit in the pool | A renewals member self-assigns one | Ownership recorded; completion attributed to them |
| 5.3 | An insurer sends a batch of renewal notices | Staff bulk-upload the PDFs | Each routes through its company's OCR template; extracted rows appear in the match/review screen |
| 5.4 | OCR cannot match a notice to a policy | Review screen flags it | It cannot be auto-sent; staff manually link or reject (error state contained) |
| 5.5 | Matched notices are confirmed | Staff click send-all | Each customer receives their own notice PDF on WhatsApp; a renewal request is created per policy; send log stored |
| 5.6 | A renewal needs a backdated document | Staff backdate with permission | Original date, actor and reason are audit-logged |
| 5.7 | A renewal completes | Policy renews | New term recorded; new PDF version stored; commission recalculates |

7.6 Endorsement & Cancellation

Story: As a back-office user, I want type-driven endorsement forms and safe cancellation handling with refund-eligibility checks.

| # | Given | When | Then |
| --- | --- | --- | --- |
| 6.1 | A policy needs an address correction | Staff select a Non-financial endorsement type | Form renders correction fields only — no premium block; pre-filled from policy; only changed fields editable |
| 6.2 | A floater needs a member added | Staff select the Financial type 'member addition' | Member picker + premium-delta entry render; commission delta hooks |
| 6.3 | A customer wants to cancel (≤1-yr policy) | Staff open Cancellation and the system checks its own claims data | If a claim exists this period: 'refund not eligible' flag; else eligibility shown with method note (pro-rata/short-period) |
| 6.4 | Cancellation is eligible | Staff enter the insurer-confirmed refund amount manually | Refund recorded (record-only); policy versioned; status updated |
| 6.5 | Any endorsement is submitted to the insurer | Approval returns | New immutable policy version created; endorsement numbers (system + insurer) stored; updated PDF attached |
| 6.6 | A change is too large (e.g., different product) | Staff attempt an endorsement | System suggests new-issue instead (guard) |

8. Functional Requirements — Module Specifications (21)

8.1 User Management + Dynamic RBAC/ABAC

FR-01   Manage all users and control access via admin-built permission templates with attribute scoping; secure login with admin-managed 2FA.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-01.1 | User CRUD (name, email, contact, WhatsApp no., phone, type; active/inactive) | M | P1 | Full |
| FR-01.2 | Permission templates: allow/deny per module + action; clone-and-edit starter library | M | P1 | Full |
| FR-01.3 | ABAC scope rules: own/team/all; by company, category, sub-agent ownership | M | P1 | Full |
| FR-01.4 | Sensitive-data classes (health, KYC, financials) masked; admin-tier default | M | P1 | Full |
| FR-01.5 | 2FA — TOTP authenticator app (no external dependency) | M | P1 | Full |
| FR-01.6 | 2FA — OTP via WhatsApp / SMS / Email (per configured integration); admin enforce per role/template; customers optional | M | P1 | B→F (per FR-18 readiness) |
| FR-01.7 | Session controls: expiry, device logout | M | P1 | Full |
| FR-01.8 | Permission/assignment change audit | M | P1 | Full |

Entities — Owns: User, PermissionTemplate, AbacRule, Session, TwoFactorConfig. Refs: Team, all scoped entities.

Config — L1: templates, ABAC scopes, 2FA enforcement matrix, sensitive-class grants. Fixed: enforcement engine, session model.

Events — Emits: user.created, login.failed, permission.changed. Consumes: otp.send (via FR-18).

Depends on — FR-18 (OTP channels), FR-20 (audit sink).

Acceptance criteria:

- Template assignment changes a user's visible modules/records without code.

- Sub-agent cross-record access is denied + logged.

- 2FA enforcement toggled per role takes effect on next login.

8.2 Master Configuration

FR-02   Eliminate hardcoding: every lookup is an admin-editable master with in-field add.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-02.1 | Master CRUD + versioning (Make→Model, Add-on, Risk, Occupancy, HPA, Endorsement Types, Claim Statuses per company, Sources, Doc Types, Relationships) | M | P1 | Full |
| FR-02.2 | In-field add: create a master option inline from any form (permission-gated) | M | P1 | Full |
| FR-02.3 | Cascading masters (Make→Model pattern) | M | P1 | Full |
| FR-02.4 | Import/export of master sets | S | P1 | Full |
| FR-02.5 | Referential safety: soft-delete/deactivate only when in use | M | P1 | Full |

Entities — Owns: MasterType, MasterValue (+version). Refs: none (leaf).

Config — L1: all master content. Fixed: versioning + referential rules.

Events — Emits: master.added (audit).

Depends on — FR-01 (permission gate), FR-20 (audit).

Acceptance criteria:

- A permitted user adds a new Model inside policy entry without navigation.

- Deleting an in-use value is blocked; deactivation hides it from new entries, preserves history.

8.3 Custom Form Builder / SKU Engine

FR-03   Object + attribute engine that renders every entry form; the portability heart of the product.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-03.1 | Object + attribute model (objects = usage stages; attributes = fields w/ label, data type, required, default) | M | P1 | Full |
| FR-03.2 | Multi-step forms; steps/fields branch on selections (e.g., insurance type) | M | P1 | Full |
| FR-03.3 | Attribute types: text, number, date, select, cascade, file, computed roll-up, repeating group | M | P1 | Full |
| FR-03.4 | Field-level conditional visibility | M | P1 | Full |
| FR-03.5 | Attribute → master link, inline master create, existing-record link | M | P1 | Full |
| FR-03.6 | Reserved system fields (non-removable; drive downstream operations) | M | P1 | Full |
| FR-03.7 | Preview/sandbox before publish | M | P1 | Full |
| FR-03.8 | Schema versioning; historical records render against their creation-time schema | M | P1 | Full |
| FR-03.9 | Inline schema edit at point of use (permission-gated) | S | P1 | Full |

Entities — Owns: ObjectDef, AttributeDef, FormSchema (+version). Refs: MasterType.

Config — L1: schemas via guided builder. L2: custom objects/attributes, conditional branches, formulas. Fixed: reserved fields, versioning.

Events — Emits: schema.published (audit).

Depends on — FR-02 (masters), FR-01 (gating).

Acceptance criteria:

- Admin creates a new GI sub-type form with 3 steps + conditional fields; renders in policy entry immediately.

- Reserved field removal is impossible from UI.

- Historical records display against their schema version.

8.4 Companies Management

FR-04   Model insurers as the industry works: per-line registration, per-category contacts, channel links.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-04.1 | Company CRUD, registered per line (HDFC Life ≠ HDFC General); GI/LI/HI + GI sub-categories | M | P1 | Full |
| FR-04.2 | Per-category contact sets (sales-mgr, claim-mgr per line) | M | P1 | Full |
| FR-04.3 | Channel links now reference Agency Master records (FR-07.1–.3): Individual agencies (one company) and Broker agencies (many) attach with their auto-codes | M | P1 | Full |
| FR-04.4 | Product catalog link (from custom policy master) | M | P1 | Full |
| FR-04.5 | Claim intimation email + claim-form template storage per company/category | M | P1 | Full (consumed P2) |
| FR-04.6 | Company remark/rating from claim experience; block-list | S | P2 | Full |

Entities — Owns: Company, CompanyContact, CompanyChannelLink, ClaimFormTemplate. Refs: Product, Agent, Broker.

Config — L1: all company data, contacts, templates. Fixed: one-agent constraint.

Events — Emits: company.blocked. Consumed by: FR-11 (contacts), FR-14 (rates via FR-05).

Depends on — FR-02, FR-05, FR-07.

Acceptance criteria:

- HDFC Life and HDFC General exist as independent records with separate contacts/catalogs.

- Block-listed company not selectable on new proposals (admin override logged).

- Claims auto-resolve the correct claim contact per company + category.

8.5 Policies (Product) Management

FR-05   Sellable products per company with commission and per-product configuration.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-05.1 | Product CRUD: name, type/category, basic details, company link | M | P1 | Full |
| FR-05.2 | Commission % per company × product; distinct agent and broker rates | M | P1 | Full |
| FR-05.3 | Custom premium formula per product | C | P1 | Hook (OFF by default — D3) |
| FR-05.4 | Per-product document checklist | M | P1 | Full |
| FR-05.5 | Claim-form template + claim-status set reference | M | P2 | Full |
| FR-05.7 | Policy → Benefit map: which catalog benefits (FR-06.4) render as questions when this policy is selected in the Quotation Composer | M | P1 | Full |
| FR-05.6 | Long-term / multi-year flag | M | P1 | Full |

Entities — Owns: Product, CommissionRate, DocChecklist. Refs: Company, FormSchema.

Config — L1: products, rates, checklists. L2: formula. Fixed: record-only default.

Events — Consumed by: FR-10 (schema+checklist), FR-14 (rates), FR-11 (claim config).

Depends on — FR-03, FR-04.

Acceptance criteria:

- 12% agent / 9% broker on a product drives pay-in/pay-out on issuance.

- With formula OFF, Final Premium is the only compulsory money field.

8.6 Sales / Inquiry Management (CRM)

FR-06   Capture every inquiry, route via automation, run quotation loop to Won/Lost, convert to Deal.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-06.1 | Multi-source capture: website form, reference/referral, ads/marketing, walk-in, sub-agent mobile | M | P1 | Full |
| FR-06.2 | Referral tracking (who referred) | M | P1 | Full |
| FR-06.3 | Category routing + confirm + TAT reassign + escalate (via FR-21 recipes) | M | P1 | Full (starter recipes) |
| FR-06.4 | Benefit/Coverage Catalog (admin): item = label, field type (yes-no / text / number / amount / structured), options, default value/price, section (Coverage vs Additional Add-on), display order | M | P1 | Full |
| FR-06.5 | Quotation Composer: select customer + 1–N company/policies → benefit matrix renders (rows = mapped benefits, columns = companies); defaults pre-filled; per-cell values entered; ad-hoc benefit rows + amounts addable inline | M | P1 | Full |
| FR-06.6 | Final Payable Premium entered per company column (record-only — benefits are informational, no rating) | M | P1 | Full |
| FR-06.7 | Generated quotation PDF — single-company or multi-company side-by-side, header auto-pulled from customer/members (persons, DOBs, PORT, floater); branded layout per client reference | M | P1 | Full |
| FR-06.8 | Upload path retained as fallback (insurer-issued quotes); auto-share admin config applies to both generated and uploaded | M | P1 | Full |
| FR-06.9 | Revision loop w/ mandatory reason; versions immutable | M | P1 | Full |
| FR-06.10 | Won/Lost outcomes; Lost reason mandatory | M | P1 | Full |
| FR-06.11 | Deal/Application object: system application no. + line items (policies, quotation ref, amounts + breakdown); pre-populates policy entry | M | P1 | Full |

Entities — Owns: Inquiry, Quotation (+version), QuotationLine, BenefitItem (catalog), Deal, DealLineItem. Refs: Customer, Product, Company, SubAgent, PolicyBenefitMap (FR-05).

Config — L1: sources, categories, auto-share toggle, routing recipes. Fixed: Deal structure, dual numbering.

Events — Emits: inquiry.created, inquiry.unconfirmed, quotation.uploaded, deal.won/lost. Consumes: assign/escalate/send actions.

Depends on — FR-21, FR-17, FR-09, FR-15.

Acceptance criteria:

- Unconfirmed inquiry reassigns per recipe; events logged.

- Won creates Deal whose line items pre-populate policy entry; zero-line-item deal blocked.

8.7 Agency Master & Agent Management

FR-07   Two layers, now explicit: AGENCY = the placement channel (Jagad's own code, or an external broker-vendor used for policies Jagad has no direct code for); AGENT = the person/user. People roles are Agent and Sub-agent only — a broker never logs in. Agency Master defines what can be placed where and at what inward commission; agent management defines who sells and their splits.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-07.1 | Agency Master: name + auto-generated code; type Individual (Jagad's own code — exactly one company) or Broker (external vendor channel — multiple companies). Brokers are channels/vendors, never users: people roles are Agent and Sub-agent only | M | P1 | Full |
| FR-07.2 | Agency → company selection filtered by company type: GI (SME / Health / Motor sub-types) or LI | M | P1 | Full |
| FR-07.3 | Agency → policy scope: after company selection its policies list → multi-select which this agency can place (many-to-many) | M | P1 | Full |
| FR-07.3a | Commission % set on the agency record (per company × policy): Individual = what the company pays Jagad on that code; Broker = what the broker passes to Jagad (broker is the payer) | M | P1 | Full |
| FR-07.4 | Placement filtering: policy entry offers only companies/policies within the chosen agency's scope; channel recorded → commission math | M | P1 | Full |
| FR-07.5 | Agent CRUD by admin, with commission charge (%) set per agent | M | P1 | Full |
| FR-07.6 | Delegated sub-agent creation: admin grants an agent permission to add sub-agents; created sub-agents auto-scope under that agent | M | P1 | Full |
| FR-07.7 | Commission sharing: agent splits a share of his own % to his sub-agents; admin may set a cap — if no cap, agent shares freely (FR-14) | M | P1 | Full |
| FR-07.8 | Per-agent toggle: 'updates go direct to customer' — OFF routes every customer-facing automated message to the agent instead (FR-17/21 condition) | M | P1 | Full |
| FR-07.9 | Customer onboarding with document OCR auto-fill | M | P1 | B→F P2 (KYC docs P1; all docs P2) |
| FR-07.10 | Two paths: proposal-send OR direct-assign policy; notes by whoever adds | M | P1 | Full |
| FR-07.11 | Head-person designation per policy (single contact point) | M | P1 | Full |

Entities — Owns: Agency, AgencyPolicyScope, Agent, CommissionSplit. Refs: Company, Product, Customer, Policy, Agent/SubAgent users (FR-01). Broker agencies are records, not users.

Config — L1: agencies, scopes, agent records, commission %, caps, direct-updates toggle. Fixed: Individual=one-company constraint; auto-code generation.

Events — Consumed by: FR-14 (rates + splits), FR-17/21 (direct-updates routing).

Depends on — FR-04, FR-05, FR-01, FR-16 (OCR), FR-09.

Acceptance criteria:

- An Individual-type agency cannot select a second company; a Broker-type can.

- Policy entry under an agency shows only that agency's scoped companies/policies.

- An agent without the grant cannot see 'add sub-agent'; with it, the created sub-agent is scoped under him.

- With a 40% cap set, an agent attempting a 50% share to a sub-agent is blocked; with no cap, any share within his own % is accepted.

- With direct-updates OFF, a claim-status WhatsApp routes to the agent, not the customer; the routing is logged.

8.8 Back-office Management

FR-08   Work-queue home for the heaviest users: entry, completion, follow-up, engagement.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-08.1 | Ops queues: entry, KYC completion, draft completion, collection verification, claim follow-up, sub-agent data intake | M | P1 | Full |
| FR-08.2 | Draft-save on any SKU form; drafts surface in queue w/ missing-field indicator | M | P1 | Full |
| FR-08.3 | Collection verification (on-field entries reviewed before close) | M | P1 | Full |
| FR-08.4 | Engagement monitoring (birthday/anniversary recipes; exceptions surfaced) | S | P1 | Full |

Entities — Owns: Draft. Refs: all work-item entities via FR-15 queues.

Config — L1: queue visibility per template. Fixed: draft mechanics.

Events — Consumes: task.created, collection.recorded.

Depends on — FR-15, FR-21, FR-01.

Acceptance criteria:

- Agent's draft policy appears in completion queue with missing fields.

- On-field collection requires back-office verification before closing.

8.9 Customer Management + Customer Panel

FR-09   Single customer/household truth + thin self-service panel.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-09.1 | Raw entry (any staff role): minimal fields + source + linked sub-agent | M | P1 | Full |
| FR-09.2 | Household/Group Head + members + relationships; floater member links | M | P1 | Full |
| FR-09.3 | KYC gate: policy issuance requires KYC complete | M | P1 | Full |
| FR-09.4 | Auto credential generation on KYC + WhatsApp delivery | M | P1 | Full |
| FR-09.5 | Panel: applications, policies, PDFs, transactions, documents | M | P1 | B→F P3 (view P1; full self-service P3) |
| FR-09.6 | Detail-change verification flow; routing config (who is shown/notified) | M | P1 | Full |
| FR-09.7 | Sub-agent-in-loop notifications on every customer event | M | P1 | Full |
| FR-09.8 | Repeat purchase flow; original sub-agent auto-attached | M | P1 | Full |
| FR-09.9 | Consent link: customer self-fills sensitive data + consent; policy may start pending | M | P1 | Full |

Entities — Owns: Customer, Household, Member, ChangeRequest, CustomerCredential. Refs: SubAgent, Deal, Policy, ConsentRecord.

Config — L1: sources, routing config, KYC doc set. Fixed: verification flow, credential mechanics.

Events — Emits: kyc.completed, customer.change_requested, customer.updated. Consumes: credential-send, notify actions.

Depends on — FR-16 (docs/OCR), FR-17, FR-20 (consent), FR-21.

Acceptance criteria:

- KYC completion triggers credential WhatsApp automatically.

- Customer edits apply only after staff verification; sub-agent + agent notified per routing.

- Repeat purchase auto-links original sub-agent.

8.10 Policy Lifecycle (unified GI + LI)

FR-10   One SKU-rendered policy flow for every line; record-only money; dual numbering; retention.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-10.1 | State machine: Proposal → Sent → Issued/Declined → Dispatch/Delivery → Documents → closure | M | P1 | Full |
| FR-10.2 | SKU-rendered entry (fields per product type incl. LI decorations: mode, PPT, riders, cashflow repeating group) | M | P1 | Full |
| FR-10.3 | Premium Details record-only: per-type components (OD/TP/Add-on/NCB/Discount/Terrorism/GST) manual; Net roll-up; Final = Net+GST compulsory | M | P1 | Full |
| FR-10.4 | Payment details block (modes incl. cheque) | M | P1 | Full |
| FR-10.5 | Dual numbering (system + insurer) — platform rule | M | P1 | Full |
| FR-10.6 | Policy PDF upload → OCR autofill (review state) | M | P1 | B→F P2 |
| FR-10.7 | Direct policy entry path (already-issued; no proposal stage) | M | P1 | Full |
| FR-10.8 | 10-yr retention lock on closure (IRDAI class) | M | P1 | Full |
| FR-10.9 | Dispatch/delivery status (e-policy / physical) | M | P1 | Full |

Entities — Owns: Policy (+PolicyVersion), PremiumRecord, PaymentRecord, DispatchRecord. Refs: Deal, Customer, Product, Company, Agent/Broker.

Config — L1: state labels, premium component sets per type (via FR-03), delivery modes. Fixed: state skeleton, roll-up math, retention.

Events — Emits: policy.issued, policy.declined, policy.expiring (feeds FR-12), policy.closed.

Depends on — FR-03, FR-05, FR-06 (Deal), FR-16, FR-14.

Acceptance criteria:

- Product type re-renders the premium block with that type's fields.

- Final Premium cannot save empty on issue; components optional.

- Closed policy past retention class locks, never hard-deletes.

8.11 Claim Management

FR-11   Concierge coordination from intimation to settlement with customer visibility.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-11.1 | Cashless vs File claim fork. Cashless: record + one automated step — customer receives a tokenized upload link (channel per configured integration) to submit the discharge summary; document stores on the claim | M | P2 | Full |
| FR-11.2 | Multi-channel raise: customer panel, sub-agent, agent, back-office | M | P2 | Full |
| FR-11.3 | Auto intimation email to company claim contact + CC agent | M | P2 | Full |
| FR-11.4 | System claim number instant; insurer number on receipt | M | P2 | Full |
| FR-11.5 | Claims-team queue: push-to-team then pickup | M | P2 | Full |
| FR-11.6 | Checklist per company/product; collection modes (customer submit / on-field pickup per customer-type flag) | M | P2 | Full |
| FR-11.7 | Per-company statuses + downloadable claim-form templates + per-company compulsory intimation fields | M | P2 | Full |
| FR-11.8 | Query loop: multi-language explanation (Guj/Hindi/Eng); share to customer + hospital; doc-handover tracking | M | P2 | Full |
| FR-11.9 | Settlement record (amount, deduction) + mandatory company remark to close | M | P2 | Full |
| FR-11.10 | Customer tracking (claim corner) + WhatsApp status updates | M | P2 | Full |
| FR-11.11 | Claim analytics: settlement speed by company, deduction analysis | S | P3 | Full |

Entities — Owns: Claim, ClaimChecklist, ClaimQuery, SettlementRecord. Refs: Policy, Company, Customer, OnFieldTask.

Config — L1: statuses per company, checklists, intimation fields, form templates. Fixed: numbering, close gate.

Events — Emits: claim.raised, claim.status_changed, claim.settled. Consumes: email-send, whatsapp-send, task-create.

Depends on — FR-10, FR-04, FR-15, FR-16, FR-17, FR-21.

Acceptance criteria:

- Claim raise fires intimation email w/ correct contact + CC; customer gets system number instantly.

- On-field-flagged customer generates pickup task on checklist raise.

- Close requires settlement record + company remark.

8.12 Renewal Management

FR-12   Never miss a renewal: pull queue, automated reminders, bulk notice ingest, collection.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-12.1 | Auto renewal task at expiry−N days (default 30, dynamic per product/line) | M | P2 | Full |
| FR-12.2 | Pull-based claimable queue for renewals team | M | P2 | Full |
| FR-12.3 | Customer reminder WhatsApp (template, consent-aware) | M | P2 | Full |
| FR-12.4 | Bulk insurer-notice ingest: per-company OCR template → extraction | M | P2 | Full |
| FR-12.5 | Match/review screen; unmatched flagged, never auto-sent | M | P2 | Full |
| FR-12.6 | One-click batch: per-customer WhatsApp w/ own notice PDF + renewal request per policy | M | P2 | Full |
| FR-12.7 | Backdating with full audit (who/when/original/reason) | M | P2 | Full |
| FR-12.8 | Renewal reports company × policy type; 3 colorful static PDF designs, direct download | S | P2 | Full |
| FR-12.9 | Collection flow (agency-paid renewals): modes, cheque bounce follow-up, record-only, no slip | M | P2 | Full |

Entities — Owns: RenewalTask, NoticeBatch, NoticeMatch, CollectionRecord. Refs: Policy, Customer, Company.

Config — L1: lead days, cadence, OCR templates per insurer, PDF design choice. Fixed: review-before-send.

Events — Emits: renewal.due, renewal.completed, cheque.bounced. Consumes: whatsapp-send, task-create.

Depends on — FR-10 (expiry), FR-16 (bulk OCR), FR-17, FR-21, FR-14.

Acceptance criteria:

- Lead-time change is recipe-edit only.

- Unmatched notice cannot be auto-sent.

- Batch send logs every delivery; renewal requests open per policy.

- Bounced cheque spawns follow-up task.

8.13 Endorsement Management

FR-13   Type-driven mid-term changes with refund-eligibility logic and policy versioning.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-13.1 | Endorsement Type master (admin-addable): non-financial / financial / cancellation categories | M | P2 | Full |
| FR-13.2 | Type-driven form config (SKU): correction-only vs delta-block vs cancellation flow | M | P2 | Full |
| FR-13.3 | Pre-fill from policy; only changed fields editable; OCR-assist docs | M | P2 | Full |
| FR-13.4 | Cancellation: auto claims-in-period check → eligibility flag; method note (pro-rata/short-period); refund amount manual (insurer figure) | M | P2 | Full |
| FR-13.5 | Immutable policy versioning; endorsement numbers (system + insurer); updated PDF | M | P2 | Full |
| FR-13.6 | Commission delta hook on financial endorsements | M | P2 | Full |
| FR-13.7 | Major-change guard → suggest new issue | S | P2 | Full |

Entities — Owns: Endorsement, PolicyVersion (writes). Refs: Policy, Claim (eligibility check), Member.

Config — L1: endorsement types + their field sets + doc checklists. Fixed: versioning, eligibility check, record-only refund.

Events — Emits: endorsement.approved, policy.cancelled. Consumes: commission-delta.

Depends on — FR-10, FR-11 (claims data), FR-14, FR-03.

Acceptance criteria:

- Non-financial type renders no premium fields; member-addition renders picker + delta.

- Cancellation w/ in-period claim shows 'refund not eligible' automatically.

- History shows every version: what/who/when.

8.14 Commission Management

FR-14   Pay-in − pay-out = net profit; per company × product × channel; wallet visibility.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-14.1 | Pay-in: the % configured on the Agency Master record (per company × policy, FR-07.3a) — same shape for Individual (company pays) and Broker (broker passes Jagad’s share); agent commission charge % per agent on top | M | P1 | Full |
| FR-14.2 | Auto-calc on issuance from entered Final Premium | M | P1 | Full |
| FR-14.3 | Pay-in / pay-out ledgers; net profit | M | P1 | B→F P3 (entries P1; full ledger ops P3) |
| FR-14.4 | Dynamic payout cycles (admin-set trigger/frequency) | M | P3 | Full |
| FR-14.5 | Sub-agent wallet (own payouts, monthly view; ABAC-isolated) | M | P3 | Full |
| FR-14.9 | Split chain: payer (company or broker) → Jagad pay-in (agency %) → agent % → sub-agent share carved from the agent's cut; agent sets the share, admin cap enforced when configured (no cap = free within agent's %). Wallets exist for sub-agents only; a broker is a payer, never a payee | M | P1 | Full |
| FR-14.6 | Reconciliation vs insurer statements | S | P3 | Full |
| FR-14.7 | GST fields on ledger (GSTIN/rate/tax) + accountant export | M | P3 | Full |
| FR-14.8 | Endorsement delta adjustments | M | P2 | Full |

Entities — Owns: CommissionRule, CommissionSplit (w/ FR-07), LedgerEntry, PayoutCycle, Wallet. Refs: Policy, Endorsement, Company, Product, Agency, Agent, SubAgent.

Config — L1: rules, cycles. Fixed: calc = rate × entered premium (no rating).

Events — Consumes: policy.issued, endorsement.approved. Emits: payout.due.

Depends on — FR-05, FR-10, FR-13, FR-01 (ABAC).

Acceptance criteria:

- Issuance computes: pay-in from the policy's agency % (company- or broker-paid), agent cut, sub-agent share, and net — all levels ledgered; broker-channel receivables reconcilable against broker statements.

- Sub-agent sees only own wallet; totals reconcile to admin ledger.

- Endorsement delta produces matching commission delta.

8.15 Task & Activity Engine

FR-15   Polymorphic work items powering all queues.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-15.1 | Tasks attach to any entity (inquiry, policy, claim, renewal, customer, collection) | M | P1 | Full |
| FR-15.2 | Claimable Work Queue primitive: push¦pull per module | M | P1 | Full |
| FR-15.3 | ABAC-filtered pools (see/grab only what template allows) | M | P1 | Full |
| FR-15.4 | Reminders, reassignment, overdue surfacing (escalation via FR-21) | M | P1 | Full |

Entities — Owns: Task, WorkQueue. Refs: all (polymorphic).

Config — L1: queue mode per module. Fixed: ownership-transfer-on-complete.

Events — Emits: task.created/overdue/completed. Consumed by all modules.

Depends on — FR-01, FR-21.

Acceptance criteria:

- Renewal task self-assign records ownership; completion attributed.

- Overdue tasks surface to owner + manager views.

8.16 Document Vault + OCR

FR-16   Compliance-grade storage plus extraction everywhere documents feed forms.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-16.1 | Polymorphic docs + versioning (renewal/endorsement versions) | M | P1 | Full |
| FR-16.2 | Retention class per doc type | M | P1 | Full |
| FR-16.3 | Mobile scan capture (on-field/sub-agent app) | M | P2 | Full |
| FR-16.4 | OCR single-doc autofill: KYC (Aadhaar/PAN) → policy PDFs → claim docs | M | P1 | B→F P2 (KYC P1; all types P2) |
| FR-16.5 | OCR bulk mode: renewal notices via per-insurer templates | M | P2 | Full |
| FR-16.6 | Aadhaar auto-masking: last-4 only stored/displayed; originals masked/encrypted | M | P1 | Full |
| FR-16.7 | Document ACL + access logging | M | P1 | Full |

Entities — Owns: Document (+version), OcrTemplate, OcrExtraction. Refs: all (polymorphic).

Config — L1: doc types, retention classes, OCR field-mapping per insurer template. Fixed: review-state rule, masking.

Events — Emits: document.uploaded, ocr.extracted (review). Consumed by FR-07/10/11/12.

Depends on — OCR vendor (DEP-2), FR-20 (retention/audit).

Acceptance criteria:

- Aadhaar upload populates fields in review state, number masked to last-4.

- No screen/export shows a full Aadhaar.

- Every doc open/download is audit-logged.

8.17 Communication & Templates

FR-17   All outbound content is template-driven and channel-configurable.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-17.1 | Template library w/ variables: welcome+credentials, policy issued, renewal, birthday/anniversary, claim status, quotation, feedback | M | P1 | Full |
| FR-17.2 | Per-event channel selection (WhatsApp/SMS/mail) | M | P1 | Full |
| FR-17.3 | Consent- and preference-aware sending; skips logged | M | P1 | Full |
| FR-17.6 | Direct-updates routing: when the customer's agent has the toggle OFF (FR-07.8), customer-facing messages route to the agent instead; every reroute logged | M | P1 | Full |
| FR-17.4 | Multi-language content (Guj/Hindi/Eng) where used | M | P2 | Full |
| FR-17.5 | Delivery logging per message | M | P1 | Full |

Entities — Owns: Template, MessageLog. Refs: ConsentRecord.

Config — L1: all template content + channel mapping. Fixed: consent gate.

Events — Consumes: send actions from recipes/modules. Emits: message.sent/failed/skipped.

Depends on — FR-18, FR-20.

Acceptance criteria:

- Template edit changes next automated send without deployment.

- Withdrawn-consent channel is skipped and logged.

8.18 Integrations

FR-18   Connect the agency's own channels with minimal setup.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-18.1 | WhatsApp via third-party BSP on official Meta API: own verified account, template approval flow, opt-in, 24h session rules | M | P1 | Full |
| FR-18.2 | Email: agency SMTP credentials + test-send | M | P1 | Full |
| FR-18.3 | SMS: provider config; DLT sender-ID + template registration = go-live gate | M | P1 | Full (gated by DEP-4) |
| FR-18.4 | Adapter layer: vendors swappable without touching modules | M | P1 | Full |

Entities — Owns: IntegrationConfig, ProviderAdapter. Refs: none.

Config — L1: credentials, provider selection. Fixed: adapter contracts.

Events — Provides: whatsapp.send, sms.send, email.send, otp.send.

Depends on — DEP-3 (BSP), DEP-4 (DLT), DEP-6 (SMTP).

Acceptance criteria:

- Admin completes WhatsApp connect + test from config screen alone.

- Claim intimation mails send via configured SMTP with CC rules.

8.19 Reports & Dashboards

FR-19   Operational cockpit + deep analytics.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-19.1 | Core dashboard: policy/claim summaries, renewal buckets, YoY growth, company/type-wise, birthdays | M | P1 | B→F P3 |
| FR-19.2 | Registers: policy, endorsement, claim, renewal, client portfolio/premium-calendar | M | P2 | Full |
| FR-19.3 | Claim analytics: settlement speed by company, deduction analysis | S | P3 | Full |
| FR-19.4 | Commission / net-profit reporting | M | P3 | Full |
| FR-19.5 | Configurable params (person/date/columns) + export | S | P3 | Full |

Entities — Owns: ReportDef. Refs: all (read).

Config — L1: report params, dashboard layout. L2: custom reports.

Events — Read-only consumer.

Depends on — All data modules.

Acceptance criteria:

- Dashboard renewal buckets match queue contents exactly.

- Settlement-speed report ranks companies by avg days intimation→settled.

8.20 Compliance Spine (DPDP + IRDAI)

FR-20   Legal survival built into the core (full register §12).

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-20.1 | Consent ledger + itemized notice + consent-link capture; parental consent for minors; withdrawal honored | M | P1 | Full |
| FR-20.2 | Data-principal rights: view/correct (verification flow)/delete-request w/ legal-obligation override; grievance intake | M | P1 | Full |
| FR-20.3 | Breach runbook: dual clocks (CERT-In ≤6h, DPDP ≤72h) | M | P1 | Full |
| FR-20.4 | Append-only audit log ≥1yr; 180-day system logs in India | M | P1 | Full |
| FR-20.5 | Retention engine: class per record type; IRDAI 10-yr lock-and-retain | M | P1 | Full |
| FR-20.6 | Processor-contract registry (BSP/SMS/SMTP/OCR vendors) | S | P1 | Full |

Entities — Owns: ConsentRecord, AuditEvent, RetentionClass, GrievanceTicket. Refs: all.

Config — L1: notice text, retention classes, grievance routing. Fixed: everything else (L0).

Events — Consumes all module events into audit. Emits: breach.detected, retention.due.

Depends on — None (foundation); consumed by all.

Acceptance criteria:

- Delete request on a live policy returns legal-obligation retention, locks marketing use, logs decision.

- Audit entries cannot be edited/deleted from any UI.

8.21 Automation Engine

FR-21   Every operating rule is an admin-composable recipe: Trigger → Condition → Action.

| FR ID | Feature | MoSCoW | Phase | Impl. depth |
| --- | --- | --- | --- | --- |
| FR-21.1 | Recipe runtime: triggers (status change, time-elapsed/no-action, record created, date reached, field change, doc uploaded); conditions (category, user type, amount, claim type, source, any attribute); actions (assign/reassign incl. round-robin, escalate, send template, create task, change status, notify, require confirmation) | M | P1 | Full |
| FR-21.2 | Starter recipe library: inquiry TAT chain, renewal N-day, claim SLA, birthday/anniversary, quotation auto-share, claim-status→WhatsApp, KYC→credentials, cheque-bounce→task, cashless-claim→discharge-summary upload link | M | P1 | Full (seeded, editable via config) |
| FR-21.3 | Visual recipe builder | M | P3 | Full |
| FR-21.4 | Recipe versioning, enable/disable, test mode | M | P3 | Full (enable/disable P1) |
| FR-21.5 | Execution log per run; every automated action audit-attributable | M | P1 | Full |

Entities — Owns: Recipe (+version), RecipeRun. Refs: all (event bus).

Config — L1: recipe parameters (P1), full composition (P3 builder). Fixed: runtime, event contracts.

Events — Consumes all module events; dispatches all actions.

Depends on — FR-15, FR-17, FR-01; all emitting modules.

Acceptance criteria:

- 'Unconfirmed 24h → reassign; twice → escalate to SM' executes without code.

- Disable stops behavior instantly; history remains.

- Every automated action traces to recipe + trigger in audit.

9. Core End-to-End Workflow

Full case-level workflow diagrams (all branches + edge cases) are the next deliverable (step ③). This section is the master narrative every diagram will trace to.

9.1 Inquiry → Assignment

- 1. Inquiry enters via website form / reference / ads / marketing / on-field sub-agent entry → channelized to platform → visible to back-office + the sub-agent who added it.

- 2. Automation recipe assigns by inquiry category to the matching sub-agent/agent → assignee gets notification + message and MUST CONFIRM acceptance.

- 3. TAT fork: no confirmation within TAT (e.g., 24h, config) → auto-reassign to next person in same category group → repeats → escalation. All steps recipe-configured.

9.2 Quotation loop → Deal

- 4. Assignee selects the customer + candidate policies → Quotation Composer renders the benefit matrix (rows = mapped benefits, columns = companies; defaults pre-filled) → fills values + Final Payable Premium per company → generated branded PDF (single or side-by-side). Upload remains a fallback. Admin config fork: auto-send on generate/upload, or manual share.

- 5. Follow-up loop: plan/amount changes → new quotation version with reason → re-share → repeat until customer decides.

- 6. Outcome fork: NO → mark Lost with reason. YES → Won → Deal created: system application number + line items (policies, quotation ref, final amount with full breakdown).

9.3 KYC → Payment → Issuance

- 7. Sub-agent/agent hands details to back-office → KYC completed (staff entry and/or customer consent-link for sensitive data).

- 8. KYC complete → system auto-creates username/password → WhatsApp to customer with credentials + application-tracking pointer.

- 9. Company sales-manager contact (from Companies module) engaged for issuance. Payment fork: customer pays company DIRECT → record only; OR customer pays agency → collection entry (mode; cheque → bounce-watch recipe).

- 10. Company issues policy (typically same day) → issue date recorded → policy PDF + docs uploaded (OCR-assist) by back-office/agent → customer gets issuance message + feedback form. Dual numbers stored (system + insurer).

9.4 Post-sale servicing

- 11. Customer panel: sees documentation, policies, transactions, details; raises detail-change requests → verification → staff verify + update → sub-agent + agent notified per routing config.

- 12. Repeat purchase: request → same quotation→deal→policy flow; original sub-agent auto-attached.

- 13. Endorsement: type selected → form reshapes (non-financial / financial / cancellation) → pre-fill → delta entry → insurer submission → version + updated PDF; cancellation runs refund-eligibility check.

- 14. Renewal: recipe creates task at expiry−N days → pull queue → reminder WhatsApp; bulk insurer-notice ingest (per-company OCR template → match/review → one-click per-customer WhatsApp + renewal requests); collection if customer pays agency.

- 15. Claim: raised by customer/sub-agent/agent/back-office → system claim number + auto-intimation email (company claim contact, CC agent). Cashless fork: tokenized upload link auto-sent → customer uploads discharge summary → recorded. File fork: claim team pickup → checklist → docs (customer submits or on-field collects) → company coordination → query loop (multi-language) → settlement → close + company remark. Customer tracks via claim number; if the agent’s direct-updates toggle is OFF, updates route to the agent.

9.5 Money

- 16. Issuance triggers commission auto-calc: pay-in per the policy’s agency record (company pays on own codes; broker passes Jagad’s share on broker channel) → agent cut → sub-agent share (capped if admin set one) → ledgers → net profit; payout cycle per admin config; sub-agent wallet.

10. UX Charter — ERP / Back-Office Design Principles

Per agreed approach, design is executed by the developer in-flow; this charter (not wireframes) is the binding UX spec. Every screen is reviewed against these principles.

| # | Principle | What it means in this product |
| --- | --- | --- |
| U1 | Queue-centric home | Every role lands on their work queue (my inquiries / claims pool / renewal pool / drafts), never a marketing dashboard. The queue IS the app. |
| U2 | Density over decoration | Back-office screens favor information density: compact tables, tight spacing, more rows per screen. This is a tool used 8 hours/day, not a landing page. |
| U3 | Keyboard-first entry | Policy/claim entry fully operable by keyboard: tab order, enter-to-next, shortcuts for save/draft. Data-entry staff speed is a feature. |
| U4 | List → detail pattern everywhere | Consistent master pattern: filterable list + row click → detail (side panel or page). One navigation grammar across all 21 modules. |
| U5 | Inline everything | Inline edit on detail views; in-field master add (§8.2); no modal chains deeper than one level. |
| U6 | Draft-safe by default | Any long form can be draft-saved; nothing is ever lost to a session timeout; drafts surface in queues. |
| U7 | Status as color language | One consistent status palette across modules (e.g., pending=amber, active=green, escalated=red, locked=grey); a user reads state without reading text. |
| U8 | Progressive disclosure of config | Agents/back-office never see builder complexity; admin config screens show basic first, advanced behind a fold (L1/L2, §6.2). |
| U9 | Bulk as a first-class action | Multi-select + bulk actions on every list (send, assign, export); the renewal-notice ingest pattern (upload → review → confirm-all) is the template. |
| U10 | OCR review, never silent | Every OCR-populated field is visually flagged until human-confirmed; trust is built by showing the machine's work. |
| U11 | Mobile = task focus | Mobile app screens are single-task (capture inquiry, scan doc, record collection, view wallet) — not shrunken desktop. |
| U12 | Speed budgets | List loads < 2s at agency volume; form save < 1s perceived; bulk OCR async with progress — never a frozen screen. |
| U13 | Zero-training defaults | A new back-office hire should complete a policy entry on day one without a manual: labels in plain business language (no jargon), empty states that teach. |
| U14 | Audit visibility | Who-did-what timeline visible on every record (policy, claim, customer) — trust and accountability in the UI, not just the database. |

11. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Portability | Zero hardcoding; config export/import; new-agency setup runbook. No tenant runtime. |
| Residency & hosting | India-region for app, DB, documents (IRDAI + DPDP). |
| Security | Encryption at rest/in transit; RBAC/ABAC enforced server-side; sensitive-field masking; secrets management; periodic VAPT (at least annual + on major release) per IRDAI cyber guidelines. |
| Encryption standard | AES-256 encryption at rest (database + document storage); TLS 1.2+ (AES-256 cipher suites) for all payloads in transit — requests and responses. App-layer payload envelope encryption not required (decision D16). |
| Authentication & 2FA | Two-factor authentication on login, managed by admin per role/permission template (enforce on/off per user group). Methods: TOTP authenticator app (ready day one, no dependency) + OTP via WhatsApp / SMS / Email (each available once its integration is configured, §8.18). Staff: admin-enforceable; customers: optional. Session controls: expiry, device logout. |
| Auditability | Append-only audit store ≥1 yr (DPDP); system/ICT logs retained 180 days in India (CERT-In); config/recipe/version histories; NTP time-sync. |
| Incident response | Single incident runbook, dual clocks: report to CERT-In ≤6h; notify DPB + affected users ≤72h (DPDP). |
| Availability | Backups + DR with documented RTO/RPO; board-approvable governance doc. |
| Performance | Lists/dashboards responsive at agency volume; bulk OCR async with progress; WhatsApp sends queued. |
| Mobile | Mobile app scope: Sub-agent — inquiry capture, own leads/customers, wallet; On-field — pickup/collection tasks, doc scan, payment entry; Customer — panel (policies, docs, claim raise/track). Back-office/admin primarily web. |
| Usability | Guided config with presets; in-field master add; agents/back-office never see builder complexity. |

12. Compliance Register — What We Follow, Why, and How

This page is client-facing: every regulation that applies to an Indian insurance agency running this platform, why it applies, what it demands, and how the platform answers it. Compliance here is architecture, not paperwork.

| Regulation | Why it applies | What it requires | How the platform complies |
| --- | --- | --- | --- |
| DPDP Act 2023 + Rules 2025 (deadline ~13 May 2027; penalties up to ₹250 cr) | Agency collects & decides use of customers' personal data → Data Fiduciary | Itemized notice + granular consent; withdrawal; rights: access/correct/erase/grievance/nominate; parental consent for minors; breach notice ≤72h; safeguards; logs ≥1yr; processor contracts | Consent ledger + consent-link capture; verification flow for corrections; erase-request with legal-hold override; breach runbook; DPAs with WhatsApp BSP/SMS/SMTP vendors; audit log ≥1yr |
| IRDAI Maintenance of Information Regs 2025 | Agency is an IRDAI-regulated intermediary; policy/claim records are regulated records | Electronic records; min 10-yr retention from last transaction; data stored solely in India; board-approved data-governance + DR policy | Retention classes with 10-yr lock-and-retain (never early hard-delete); India-region hosting for app, DB, documents; documented backup/DR (RTO/RPO) |
| IRDAI agent/intermediary regs + Sabka Bima Sabki Raksha Act (Feb 2026) | Licensing & conduct of agents/brokers the agency works through | Valid licence/agency codes; appointment records; commission within prescribed limits; prescribed proposal-record fields | Agency & broker codes with licence dates in Companies/Agent modules; auditable commission ledger; proposal mandatory fields as reserved SKU system-fields |
| Aadhaar Act 2016 + UIDAI regs | KYC flow collects Aadhaar via upload/OCR | No plain storage of full Aadhaar; masking (display last-4 only); consent for collection | OCR auto-masks on extraction; last-4 only stored/displayed; Aadhaar images masked/encrypted at rest; access logged; no screen/export reveals full number |
| CERT-In Directions 2022 (IT Act) | Any Indian IT system handling user data | Report cyber incidents ≤6h; retain system logs 180 days in India; NTP time-sync | Incident runbook with 6h clock; 180-day India log retention; NTP-synced infrastructure |
| IT Act 2000 + SPDI Rules 2011 (until DPDP supersedes) | Health + financial data = sensitive personal data | Reasonable security practices; privacy policy; SPDI consent | Encryption at rest/in transit; sensitive-field masking by role; published privacy policy; consent ledger covers SPDI |
| TRAI TCCCPR (DLT) | Platform sends SMS to customers | Sender-ID + template registration on DLT; preference/consent scrubbing | GO-LIVE DEPENDENCY: all SMS templates pre-registered; DLT-compliant provider; consent-aware sending |
| Meta WhatsApp Business Policy | Platform messages customers on WhatsApp | Official WABA via BSP; approved templates; opt-in; 24h session rules | Third-party BSP connector on official API; template-approval workflow; opt-in in consent ledger; no unofficial automation |
| IRDAI Info & Cyber Security Guidelines 2023 | IT systems of insurers & intermediaries | Cyber-security policy, access control, VAPT, incident response, vendor risk management | Server-side RBAC/ABAC; VAPT annual + per major release; incident runbook; vendor assessment for BSP/SMS/SMTP |
| PMLA + IRDAI AML/KYC norms | Insurance sales require verified KYC | Valid OVD-based KYC; record retention; suspicious-transaction awareness | KYC doc-type masters; KYC completeness gate before issuance; retention aligned to IRDAI 10-yr |
| GST law | Agency earns commission; pays brokers/sub-agents | GST on commission income; invoice-grade records | Commission ledger carries GSTIN/rate/tax fields; accountant export (filing itself out of scope) |
| Consumer Protection Act 2019 | Customers can raise grievances against service | Grievance channel + response timelines | Grievance intake in customer panel; tracked via rights/grievance workflow |

Resolved regulatory tensions: (1) DPDP “erase when done” vs IRDAI “keep 10 years” → legal-obligation basis wins: lock-and-retain, never marketing-usable, never early-deleted. (2) CERT-In 6h vs DPDP 72h breach windows → one runbook, two notification clocks.

13. Dependencies, Assumptions & Constraints

| # | Item | Type | Status / Owner |
| --- | --- | --- | --- |
| DEP-1 | Hosting: new AWS Lightsail server, India region (data residency) | Infra | Decided — Sarvadhi to provision |
| DEP-2 | OCR vendor (shortlist: AWS Textract / Google Vision / Azure Doc Intelligence; Aadhaar-masking capable) | Vendor | OPEN — evaluate in P1 |
| DEP-3 | WhatsApp BSP (shortlist: Gupshup / Interakt / WATI); Meta verification + template approvals | Vendor | OPEN — decide before P1 go-live |
| DEP-4 | TRAI DLT registration: sender ID + all SMS templates | Regulatory | Client + Sarvadhi — before SMS go-live |
| DEP-5 | Sample renewal-notice PDFs per insurer (for OCR template building) | Client input | Committed by client |
| DEP-6 | Agency SMTP credentials for mail sending | Client input | Client to provide |
| DEP-7 | Insurer claim-email addresses + claim-form templates per company/category | Client input | Client to compile |
| DEP-8 | Seed configuration workshop: masters, products, roles, recipes with Jagad team | Joint | Pre-UAT of each phase |
| ASM-1 | Client staff will operate config (masters, templates, recipes) after training — platform assumes admin capability at Jagad | Assumption | Mitigated by presets + training (R-3) |
| ASM-2 | Insurers continue accepting email intimation + manual portal work (no API integration assumed) | Assumption | Standing |
| CON-1 | No committed dates; phase-wise delivery only | Constraint | Agreed |
| CON-2 | Migration parked; system starts with fresh + renewal-lead data | Constraint | Agreed (D11) |

14. Risks & Mitigations

| # | Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| R-1 | OCR accuracy varies across insurer PDF formats (esp. scanned/regional-language notices) | Bulk ingest slows; staff distrust | Per-insurer template config; mandatory review screen (never silent-commit); accuracy measured per template; manual path always available | Sarvadhi eng |
| R-2 | WhatsApp template rejection / BSP onboarding delays | Comms features blocked at go-live | Start Meta verification + template submission early in P1; email/SMS fallback channels; D15 go-live dependency | Sarvadhi + client |
| R-3 | Client team under-adopts configuration (falls back to calling vendor) | Platform value erodes to data-entry again | Preset library; guided L1 UI; config training in each phase UAT; U13 zero-training principle | Sarvadhi + Vivek |
| R-4 | Config-portability discipline erodes (Jagad-specifics creep into code) | Future agency deployments require rework | Zero-hardcoding rule in code review checklist; config export/import tested each phase | Sarvadhi eng |
| R-5 | Single-server hosting (Lightsail) as availability risk | Downtime halts agency operations | Automated backups + documented DR/restore runbook (RTO/RPO); snapshot schedule; upgrade path noted | Sarvadhi infra |
| R-6 | Vendor decisions (OCR/BSP) delayed past P1 need | Phase slip | Decision deadline set inside P1 sprint 1; shortlists pre-researched (DEP-2/3) | Jatin |
| R-7 | DLT registration lead time (operator approvals can take weeks) | SMS channel misses go-live | Begin registration at project start, not at integration time | Client + Sarvadhi |
| R-8 | Sensitive health data exposure through staff mis-permissioning | DPDP breach exposure | Sensitive-class masking default-on; admin-tier-only default; access audit reviews | Sarvadhi + admin |

15. Open Questions

| # | Question | Owner | Needed by |
| --- | --- | --- | --- |
| OQ-1 | OCR vendor selection (DEP-2) | Jatin + eng | P1 sprint 1 |
| OQ-2 | WhatsApp BSP selection (DEP-3) | Jatin | Before P1 go-live |
| OQ-3 | Phase-1 module cut confirmation with client (see §16) — walkthrough scheduled? | Jatin + Vivek | Before build start |
| OQ-4 | Baseline data capture plan for KPIs (§3.2) — confirm 90-day in-system baselining acceptable to client | Jatin + Vivek | P1 UAT |
| OQ-5 | Which insurers first for OCR renewal-notice templates (priority order)? | Vivek | P2 start |
| OQ-6 | TOTP app choice guidance for staff (any authenticator vs prescribed) | Sarvadhi eng | P1 |

16. Release Criteria & Rollout Plan

Three phases (client-confirmed). Each phase go-live requires: UAT sign-off by Vivek Jagad; seed configuration loaded; role templates + 2FA enforcement set; phase go-live checklist below cleared. Feature-flag style: modules ship dark and are enabled per phase.

| Phase | Scope (FR refs) | Go-live checklist (in addition to UAT) |
| --- | --- | --- |
| P1 — Operate the core | Foundation: Users/RBAC+2FA (FR-01), Masters (FR-02), SKU Engine (FR-03), Companies (FR-04), Products (FR-05), Sales/CRM (FR-06), Agent/Broker (FR-07), Back-office (FR-08), Customer mgmt + panel-basic (FR-09), Policy lifecycle (FR-10), Commission core (FR-15), Templates/Comms (FR-17), Integrations (FR-18), Compliance spine (FR-20), Vault-basic + starter recipes | India hosting live + backups; SMTP configured; WhatsApp BSP connected + core templates approved; DLT registered (or SMS deferred); seed masters/products/roles loaded; 2FA enforced for staff; consent-link live |
| P2 — Service the book | Claims (FR-11), Renewals incl. bulk notice ingest (FR-12), Endorsement (FR-13), Vault-full + OCR everywhere (FR-16) | Per-insurer claim contacts + form templates loaded; OCR vendor integrated + first insurer notice-templates configured; claim-status masters per company loaded; renewal recipes tuned |
| P3 — Optimize & automate | Commission full (payout cycles, wallet) (FR-14), Automation engine full builder (FR-21), Reports/analytics deep (FR-19), Customer-panel full | Payout cycle configured with accounts; recipe library reviewed with client; analytics validated against ledgers |

17. Timeline & Milestones

No committed dates (client-agreed). Milestone skeleton — durations set post-estimation:

- M0 — PRD sign-off (this document) → M1 — System workflows walkthrough + client confirmation (step ③) → M2 — Technical design + vendor decisions (OQ-1/2) → M3 — P1 build → M4 — P1 UAT + seed config + go-live → M5 — P2 build/UAT/go-live → M6 — P3 build/UAT/go-live → M7 — Migration planning un-parked (post-launch, D11).

18. Changelog / Version History

| Version | Summary |
| --- | --- |
| v0.1 | First draft PRD: 18 modules, multi-tenant SaaS framing, open-items register as meeting companion. |
| v0.2 | Client answers round 1: commission module, teams, dynamic RBAC+ABAC, renewals as pull queue, claims team separate, TPA per insurer, float flow; decision register. |
| v0.3 | Major revision post-transcript + client module doc: 21 modules; single-tenant config-portable (tenancy reversed); Automation Engine added; customer panel + OCR in scope; companies per-line; endorsement taxonomy; bulk renewal ingest. |
| v0.3.1 | Gap-audit revision: full 16-step workflow, Deal object, dual numbering + sub-agent-in-loop principles, claims/customer detail, traceability appendix. |
| v0.3.2 | Compliance register (12 regulations, client-facing); Aadhaar masking; GST fields; DLT/BSP dependencies; VAPT/CERT-In; D14–D15. |
| v0.4 | Master PRD in standard 19-section format: problem reframed (legacy .NET register → AI-native full front+back ERP); KPIs; heart-workflow G/W/T stories; UX charter; AES-256 + admin-managed 2FA; dependencies/risks/open questions/release plan/timeline/sign-off. |
| v0.5 | Engineering-depth revision: §8 rebuilt as full FR catalog — feature-level FRs with MoSCoW, phase and implementation depth; entities, config surfaces, events and dependencies per module; Appendix B FR master index. |
| v0.4.1 | Client-meeting revision (4 changes): Quotation Generator Engine — benefit catalog + policy-benefit map + composer matrix + generated single/multi-company PDF (upload = fallback); Agency Master — auto-coded Individual/Broker agencies with company-type filtering and policy scope; Agent management — per-agent commission %, delegated sub-agent creation, capped commission sharing, direct-updates toggle; Cashless claims — tokenized discharge-summary upload link. Three-level commission split. |

19. Decision Log & Sign-off

19.1 Locked decisions (ADR-style)

| # | Decision | Rationale |
| --- | --- | --- |
| D1 | Single-tenant custom build, config-portable; no tenant_id layer | Client direction: Jagad custom solution; future agencies via new deployment + config, avoiding tenant-runtime complexity now |
| D2 | GI + LI unified in one SKU engine; companies registered per line | Legacy's GI/LI split was a hardcoding artifact; per-line registration matches how insurers are legally licensed |
| D3 | All money record-only (premium, endorsement delta, refund); arithmetic roll-up only | Agency doesn't rate risk — insurer's figure is source of truth; legacy screenshot confirmed only Final Premium compulsory |
| D4 | One agent per company; brokers multi-company with codes; commission per company/channel | Client-stated industry structure; drives placement channel + commission math |
| D5 | Claims team separate from sales; push-then-pickup | Client-confirmed org design: post-purchase work moves to specialized teams |
| D6 | Customer panel (thin) in v1: tracking, docs, claim raise, consent link | Client requirement from transcript; also the DPDP consent-capture channel |
| D7 | OCR in v1 at all doc-fed forms incl. bulk renewal-notice ingest | Client-confirmed; eliminates re-typing; review screen keeps trust (never silent-commit) |
| D8 | On-field = distinct role; sub-agents = platform users with wallet | Client-confirmed roles; sub-agent isolation via ABAC |
| D9 | Automation Engine owns all TAT/SLA/reminder/escalation (recipes) | Client first-principles direction: rules as admin-composable config, not scattered code |
| D10 | WhatsApp via official BSP; own SMTP; SMS provider config | Meta bans unofficial automation (client's own concern); own-SMTP keeps sender identity the agency's |
| D11 | Migration parked; expiring policies enter as renewal leads post-launch | Client preference: fresh data; avoids consent-backfill blocking build |
| D12 | Renewal PDF reports: 3 designs; renewal lead default 30 days (dynamic) | Client-specified |
| D13 | Backdating allowed with audit trail | Operational reality client named; audit keeps it compliant |
| D14 | Aadhaar auto-masking; last-4 only stored/displayed | UIDAI regs prohibit plain full-Aadhaar storage |
| D15 | DLT (SMS) + Meta BSP/template approval (WhatsApp) = go-live dependencies | Regulatory prerequisites with lead time; must start early |
| D16 | Encryption = AES-256 at rest + TLS 1.2+ in transit for all payloads (no app-layer envelope) | Client-selected option (a): standard-strength, compliance-sufficient, no performance/debugging tax |
| D17 | 2FA admin-managed per role/template; TOTP ready day one; WhatsApp/SMS/Email OTP once integrations configured; staff enforceable, customers optional | Client-specified model; TOTP has zero external dependency so security never waits on vendor onboarding |
| D18 | Quotations generated in-system from a Benefit Catalog + policy-benefit map; benefits informational, Final Payable Premium entered per company (record-only holds); upload retained as fallback | Client change 1 + reference quotation format; reuses the SKU engine, no rating engine introduced |
| D19 | Agency Master: Jagad's own insurer codes; auto-generated code; Individual = one company, Broker = many; per-agency policy scope filters placement | Client change 2 (Q5: own codes); separates channel (agency) from person (agent) |
| D20 | Agent layer: admin-set commission %, delegated sub-agent creation, sub-agent share carved from agent's cut with optional admin cap; per-agent direct-updates toggle (OFF = messages route to agent) | Client change 3 + Q6/Q7 answers; three-level commission split |
| D21 | Cashless claims: auto-send tokenized, expiring, login-free upload link for discharge summary via configured integration channel | Client change 4 + Q8 (tokenized); least friction post-hospitalization |

19.2 Sign-off

| Party | Name / Role | Scope of approval | Signature / Date |
| --- | --- | --- | --- |
| Sarvadhi Solutions (vendor) | Jatin — CEO / Product Owner | PRD content, architecture stance, delivery plan | __________________ |
| Jagad Insurance (client) | Vivek Jagad | Business requirements, workflows, phase plan, go-live criteria | __________________ |

Next step: on sign-off of this document → produce system workflows for all cases (happy paths + edge cases) for client walkthrough (step ③); on client confirmation → development begins (M2 onward).

Appendix A — Traceability: Client Module List → PRD

| Client's module (as stated) | PRD section(s) |
| --- | --- |
| 1. User management / Role-based access | §8.1 (+§5 roles) |
| 2. Master configuration (in-field add) | §8.2 |
| 3. Custom form builder engine (SKU) | §8.3, §6.3 |
| 4. Companies management | §8.4 |
| 5. Policies management (commission %, formula) | §8.5, §8.14 |
| 6. Sale management (inquiries) | §8.6, §6.1–6.2 |
| 7. Agent / Broker management | §8.7 |
| 8. Backend office management (6-op register) | §8.8 |
| 9. Customer management (+ login, verification, sub-agent loop) | §8.9, §6.3 |
| 10. Claim management (cashless/file, auto-mail, checklist, remark) | §8.13, §9.4 step 15 |
| 11. Endorsement management (types, cancellation, refund) | §8.11 |
| 12. Renewal management (reports/PDF, tasks, bulk OCR notices) | §8.12, §9.4 step 14 |
| 13. Commission management (pay-in/pay-out/net) | §8.14, §9.5 |
| 14. Integration (WhatsApp / Mail SMTP / SMS) | §8.18 |
| Workflow narrative (inquiry→claim) | §9 (steps 1–16) |
| Noted point 1: dual numbering (system + insurer) | §6.3 principle |
| Noted point 2: TAT confirmation → reassign → escalate (dynamic) | §8.21, §9.1 step 3 |
| Automation module (TAT etc., first principles) | §8.21 |
| Config bird's-eye view | §6.2 |
| Single-tenant, config-portable (future agencies = setup) | §6.1, D1 |

Appendix B — FR Master Index (sprint-planning source of truth)

Total feature-level requirements: 153. Depth legend: Full = complete in listed phase; B→F = basic in listed phase, full in noted later phase; Hook = interface built, capability off by default; Config = delivered as configuration only.

| FR ID | Feature | Module | MoSCoW | Phase | Depth |
| --- | --- | --- | --- | --- | --- |
| FR-01.1 | User CRUD (name, email, contact, WhatsApp no., phone, type; active/… | User Management | M | P1 | Full |
| FR-01.2 | Permission templates: allow/deny per module + action; clone-and-edi… | User Management | M | P1 | Full |
| FR-01.3 | ABAC scope rules: own/team/all; by company, category, sub-agent own… | User Management | M | P1 | Full |
| FR-01.4 | Sensitive-data classes (health, KYC, financials) masked; admin-tier… | User Management | M | P1 | Full |
| FR-01.5 | 2FA — TOTP authenticator app (no external dependency) | User Management | M | P1 | Full |
| FR-01.6 | 2FA — OTP via WhatsApp / SMS / Email (per configured integration); … | User Management | M | P1 | B→F (per FR-18 readiness) |
| FR-01.7 | Session controls: expiry, device logout | User Management | M | P1 | Full |
| FR-01.8 | Permission/assignment change audit | User Management | M | P1 | Full |
| FR-02.1 | Master CRUD + versioning (Make→Model, Add-on, Risk, Occupancy, HPA,… | Master Configuration | M | P1 | Full |
| FR-02.2 | In-field add: create a master option inline from any form (permissi… | Master Configuration | M | P1 | Full |
| FR-02.3 | Cascading masters (Make→Model pattern) | Master Configuration | M | P1 | Full |
| FR-02.4 | Import/export of master sets | Master Configuration | S | P1 | Full |
| FR-02.5 | Referential safety: soft-delete/deactivate only when in use | Master Configuration | M | P1 | Full |
| FR-03.1 | Object + attribute model (objects = usage stages; attributes = fiel… | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.2 | Multi-step forms; steps/fields branch on selections (e.g., insuranc… | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.3 | Attribute types: text, number, date, select, cascade, file, compute… | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.4 | Field-level conditional visibility | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.5 | Attribute → master link, inline master create, existing-record link | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.6 | Reserved system fields (non-removable; drive downstream operations) | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.7 | Preview/sandbox before publish | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.8 | Schema versioning; historical records render against their creation… | Custom Form Builder / SKU Engine | M | P1 | Full |
| FR-03.9 | Inline schema edit at point of use (permission-gated) | Custom Form Builder / SKU Engine | S | P1 | Full |
| FR-04.1 | Company CRUD, registered per line (HDFC Life ≠ HDFC General); GI/LI… | Companies Management | M | P1 | Full |
| FR-04.2 | Per-category contact sets (sales-mgr, claim-mgr per line) | Companies Management | M | P1 | Full |
| FR-04.3 | Channel links now reference Agency Master records (FR-07.1–.3): Ind… | Companies Management | M | P1 | Full |
| FR-04.4 | Product catalog link (from custom policy master) | Companies Management | M | P1 | Full |
| FR-04.5 | Claim intimation email + claim-form template storage per company/ca… | Companies Management | M | P1 | Full (consumed P2) |
| FR-04.6 | Company remark/rating from claim experience; block-list | Companies Management | S | P2 | Full |
| FR-05.1 | Product CRUD: name, type/category, basic details, company link | Policies | M | P1 | Full |
| FR-05.2 | Commission % per company × product; distinct agent and broker rates | Policies | M | P1 | Full |
| FR-05.3 | Custom premium formula per product | Policies | C | P1 | Hook (OFF by default — D3) |
| FR-05.4 | Per-product document checklist | Policies | M | P1 | Full |
| FR-05.5 | Claim-form template + claim-status set reference | Policies | M | P2 | Full |
| FR-05.7 | Policy → Benefit map: which catalog benefits (FR-06.4) render as qu… | Policies | M | P1 | Full |
| FR-05.6 | Long-term / multi-year flag | Policies | M | P1 | Full |
| FR-06.1 | Multi-source capture: website form, reference/referral, ads/marketi… | Sales / Inquiry Management | M | P1 | Full |
| FR-06.2 | Referral tracking (who referred) | Sales / Inquiry Management | M | P1 | Full |
| FR-06.3 | Category routing + confirm + TAT reassign + escalate (via FR-21 rec… | Sales / Inquiry Management | M | P1 | Full (starter recipes) |
| FR-06.4 | Benefit/Coverage Catalog (admin): item = label, field type (yes-no … | Sales / Inquiry Management | M | P1 | Full |
| FR-06.5 | Quotation Composer: select customer + 1–N company/policies → benefi… | Sales / Inquiry Management | M | P1 | Full |
| FR-06.6 | Final Payable Premium entered per company column (record-only — ben… | Sales / Inquiry Management | M | P1 | Full |
| FR-06.7 | Generated quotation PDF — single-company or multi-company side-by-s… | Sales / Inquiry Management | M | P1 | Full |
| FR-06.8 | Upload path retained as fallback (insurer-issued quotes); auto-shar… | Sales / Inquiry Management | M | P1 | Full |
| FR-06.9 | Revision loop w/ mandatory reason; versions immutable | Sales / Inquiry Management | M | P1 | Full |
| FR-06.10 | Won/Lost outcomes; Lost reason mandatory | Sales / Inquiry Management | M | P1 | Full |
| FR-06.11 | Deal/Application object: system application no. + line items (polic… | Sales / Inquiry Management | M | P1 | Full |
| FR-07.1 | Agency Master: name + auto-generated code; type Individual (Jagad's… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.2 | Agency → company selection filtered by company type: GI (SME / Heal… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.3 | Agency → policy scope: after company selection its policies list → … | Agency Master & Agent Management | M | P1 | Full |
| FR-07.3a | Commission % set on the agency record (per company × policy): Indiv… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.4 | Placement filtering: policy entry offers only companies/policies wi… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.5 | Agent CRUD by admin, with commission charge (%) set per agent | Agency Master & Agent Management | M | P1 | Full |
| FR-07.6 | Delegated sub-agent creation: admin grants an agent permission to a… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.7 | Commission sharing: agent splits a share of his own % to his sub-ag… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.8 | Per-agent toggle: 'updates go direct to customer' — OFF routes ever… | Agency Master & Agent Management | M | P1 | Full |
| FR-07.9 | Customer onboarding with document OCR auto-fill | Agency Master & Agent Management | M | P1 | B→F P2 (KYC docs P1; all docs P2) |
| FR-07.10 | Two paths: proposal-send OR direct-assign policy; notes by whoever … | Agency Master & Agent Management | M | P1 | Full |
| FR-07.11 | Head-person designation per policy (single contact point) | Agency Master & Agent Management | M | P1 | Full |
| FR-08.1 | Ops queues: entry, KYC completion, draft completion, collection ver… | Back-office Management | M | P1 | Full |
| FR-08.2 | Draft-save on any SKU form; drafts surface in queue w/ missing-fiel… | Back-office Management | M | P1 | Full |
| FR-08.3 | Collection verification (on-field entries reviewed before close) | Back-office Management | M | P1 | Full |
| FR-08.4 | Engagement monitoring (birthday/anniversary recipes; exceptions sur… | Back-office Management | S | P1 | Full |
| FR-09.1 | Raw entry (any staff role): minimal fields + source + linked sub-agent | Customer Management | M | P1 | Full |
| FR-09.2 | Household/Group Head + members + relationships; floater member links | Customer Management | M | P1 | Full |
| FR-09.3 | KYC gate: policy issuance requires KYC complete | Customer Management | M | P1 | Full |
| FR-09.4 | Auto credential generation on KYC + WhatsApp delivery | Customer Management | M | P1 | Full |
| FR-09.5 | Panel: applications, policies, PDFs, transactions, documents | Customer Management | M | P1 | B→F P3 (view P1; full self-service P3) |
| FR-09.6 | Detail-change verification flow; routing config (who is shown/notif… | Customer Management | M | P1 | Full |
| FR-09.7 | Sub-agent-in-loop notifications on every customer event | Customer Management | M | P1 | Full |
| FR-09.8 | Repeat purchase flow; original sub-agent auto-attached | Customer Management | M | P1 | Full |
| FR-09.9 | Consent link: customer self-fills sensitive data + consent; policy … | Customer Management | M | P1 | Full |
| FR-10.1 | State machine: Proposal → Sent → Issued/Declined → Dispatch/Deliver… | Policy Lifecycle | M | P1 | Full |
| FR-10.2 | SKU-rendered entry (fields per product type incl. LI decorations: m… | Policy Lifecycle | M | P1 | Full |
| FR-10.3 | Premium Details record-only: per-type components (OD/TP/Add-on/NCB/… | Policy Lifecycle | M | P1 | Full |
| FR-10.4 | Payment details block (modes incl. cheque) | Policy Lifecycle | M | P1 | Full |
| FR-10.5 | Dual numbering (system + insurer) — platform rule | Policy Lifecycle | M | P1 | Full |
| FR-10.6 | Policy PDF upload → OCR autofill (review state) | Policy Lifecycle | M | P1 | B→F P2 |
| FR-10.7 | Direct policy entry path (already-issued; no proposal stage) | Policy Lifecycle | M | P1 | Full |
| FR-10.8 | 10-yr retention lock on closure (IRDAI class) | Policy Lifecycle | M | P1 | Full |
| FR-10.9 | Dispatch/delivery status (e-policy / physical) | Policy Lifecycle | M | P1 | Full |
| FR-11.1 | Cashless vs File claim fork. Cashless: record + one automated step … | Claim Management | M | P2 | Full |
| FR-11.2 | Multi-channel raise: customer panel, sub-agent, agent, back-office | Claim Management | M | P2 | Full |
| FR-11.3 | Auto intimation email to company claim contact + CC agent | Claim Management | M | P2 | Full |
| FR-11.4 | System claim number instant; insurer number on receipt | Claim Management | M | P2 | Full |
| FR-11.5 | Claims-team queue: push-to-team then pickup | Claim Management | M | P2 | Full |
| FR-11.6 | Checklist per company/product; collection modes (customer submit / … | Claim Management | M | P2 | Full |
| FR-11.7 | Per-company statuses + downloadable claim-form templates + per-comp… | Claim Management | M | P2 | Full |
| FR-11.8 | Query loop: multi-language explanation (Guj/Hindi/Eng); share to cu… | Claim Management | M | P2 | Full |
| FR-11.9 | Settlement record (amount, deduction) + mandatory company remark to… | Claim Management | M | P2 | Full |
| FR-11.10 | Customer tracking (claim corner) + WhatsApp status updates | Claim Management | M | P2 | Full |
| FR-11.11 | Claim analytics: settlement speed by company, deduction analysis | Claim Management | S | P3 | Full |
| FR-12.1 | Auto renewal task at expiry−N days (default 30, dynamic per product… | Renewal Management | M | P2 | Full |
| FR-12.2 | Pull-based claimable queue for renewals team | Renewal Management | M | P2 | Full |
| FR-12.3 | Customer reminder WhatsApp (template, consent-aware) | Renewal Management | M | P2 | Full |
| FR-12.4 | Bulk insurer-notice ingest: per-company OCR template → extraction | Renewal Management | M | P2 | Full |
| FR-12.5 | Match/review screen; unmatched flagged, never auto-sent | Renewal Management | M | P2 | Full |
| FR-12.6 | One-click batch: per-customer WhatsApp w/ own notice PDF + renewal … | Renewal Management | M | P2 | Full |
| FR-12.7 | Backdating with full audit (who/when/original/reason) | Renewal Management | M | P2 | Full |
| FR-12.8 | Renewal reports company × policy type; 3 colorful static PDF design… | Renewal Management | S | P2 | Full |
| FR-12.9 | Collection flow (agency-paid renewals): modes, cheque bounce follow… | Renewal Management | M | P2 | Full |
| FR-13.1 | Endorsement Type master (admin-addable): non-financial / financial … | Endorsement Management | M | P2 | Full |
| FR-13.2 | Type-driven form config (SKU): correction-only vs delta-block vs ca… | Endorsement Management | M | P2 | Full |
| FR-13.3 | Pre-fill from policy; only changed fields editable; OCR-assist docs | Endorsement Management | M | P2 | Full |
| FR-13.4 | Cancellation: auto claims-in-period check → eligibility flag; metho… | Endorsement Management | M | P2 | Full |
| FR-13.5 | Immutable policy versioning; endorsement numbers (system + insurer)… | Endorsement Management | M | P2 | Full |
| FR-13.6 | Commission delta hook on financial endorsements | Endorsement Management | M | P2 | Full |
| FR-13.7 | Major-change guard → suggest new issue | Endorsement Management | S | P2 | Full |
| FR-14.1 | Pay-in: the % configured on the Agency Master record (per company ×… | Commission Management | M | P1 | Full |
| FR-14.2 | Auto-calc on issuance from entered Final Premium | Commission Management | M | P1 | Full |
| FR-14.3 | Pay-in / pay-out ledgers; net profit | Commission Management | M | P1 | B→F P3 (entries P1; full ledger ops P3) |
| FR-14.4 | Dynamic payout cycles (admin-set trigger/frequency) | Commission Management | M | P3 | Full |
| FR-14.5 | Sub-agent wallet (own payouts, monthly view; ABAC-isolated) | Commission Management | M | P3 | Full |
| FR-14.9 | Split chain: payer (company or broker) → Jagad pay-in (agency %) → … | Commission Management | M | P1 | Full |
| FR-14.6 | Reconciliation vs insurer statements | Commission Management | S | P3 | Full |
| FR-14.7 | GST fields on ledger (GSTIN/rate/tax) + accountant export | Commission Management | M | P3 | Full |
| FR-14.8 | Endorsement delta adjustments | Commission Management | M | P2 | Full |
| FR-15.1 | Tasks attach to any entity (inquiry, policy, claim, renewal, custom… | Task & Activity Engine | M | P1 | Full |
| FR-15.2 | Claimable Work Queue primitive: push¦pull per module | Task & Activity Engine | M | P1 | Full |
| FR-15.3 | ABAC-filtered pools (see/grab only what template allows) | Task & Activity Engine | M | P1 | Full |
| FR-15.4 | Reminders, reassignment, overdue surfacing (escalation via FR-21) | Task & Activity Engine | M | P1 | Full |
| FR-16.1 | Polymorphic docs + versioning (renewal/endorsement versions) | Document Vault | M | P1 | Full |
| FR-16.2 | Retention class per doc type | Document Vault | M | P1 | Full |
| FR-16.3 | Mobile scan capture (on-field/sub-agent app) | Document Vault | M | P2 | Full |
| FR-16.4 | OCR single-doc autofill: KYC (Aadhaar/PAN) → policy PDFs → claim docs | Document Vault | M | P1 | B→F P2 (KYC P1; all types P2) |
| FR-16.5 | OCR bulk mode: renewal notices via per-insurer templates | Document Vault | M | P2 | Full |
| FR-16.6 | Aadhaar auto-masking: last-4 only stored/displayed; originals maske… | Document Vault | M | P1 | Full |
| FR-16.7 | Document ACL + access logging | Document Vault | M | P1 | Full |
| FR-17.1 | Template library w/ variables: welcome+credentials, policy issued, … | Communication & Templates | M | P1 | Full |
| FR-17.2 | Per-event channel selection (WhatsApp/SMS/mail) | Communication & Templates | M | P1 | Full |
| FR-17.3 | Consent- and preference-aware sending; skips logged | Communication & Templates | M | P1 | Full |
| FR-17.6 | Direct-updates routing: when the customer's agent has the toggle OF… | Communication & Templates | M | P1 | Full |
| FR-17.4 | Multi-language content (Guj/Hindi/Eng) where used | Communication & Templates | M | P2 | Full |
| FR-17.5 | Delivery logging per message | Communication & Templates | M | P1 | Full |
| FR-18.1 | WhatsApp via third-party BSP on official Meta API: own verified acc… | Integrations | M | P1 | Full |
| FR-18.2 | Email: agency SMTP credentials + test-send | Integrations | M | P1 | Full |
| FR-18.3 | SMS: provider config; DLT sender-ID + template registration = go-li… | Integrations | M | P1 | Full (gated by DEP-4) |
| FR-18.4 | Adapter layer: vendors swappable without touching modules | Integrations | M | P1 | Full |
| FR-19.1 | Core dashboard: policy/claim summaries, renewal buckets, YoY growth… | Reports & Dashboards | M | P1 | B→F P3 |
| FR-19.2 | Registers: policy, endorsement, claim, renewal, client portfolio/pr… | Reports & Dashboards | M | P2 | Full |
| FR-19.3 | Claim analytics: settlement speed by company, deduction analysis | Reports & Dashboards | S | P3 | Full |
| FR-19.4 | Commission / net-profit reporting | Reports & Dashboards | M | P3 | Full |
| FR-19.5 | Configurable params (person/date/columns) + export | Reports & Dashboards | S | P3 | Full |
| FR-20.1 | Consent ledger + itemized notice + consent-link capture; parental c… | Compliance Spine | M | P1 | Full |
| FR-20.2 | Data-principal rights: view/correct (verification flow)/delete-requ… | Compliance Spine | M | P1 | Full |
| FR-20.3 | Breach runbook: dual clocks (CERT-In ≤6h, DPDP ≤72h) | Compliance Spine | M | P1 | Full |
| FR-20.4 | Append-only audit log ≥1yr; 180-day system logs in India | Compliance Spine | M | P1 | Full |
| FR-20.5 | Retention engine: class per record type; IRDAI 10-yr lock-and-retain | Compliance Spine | M | P1 | Full |
| FR-20.6 | Processor-contract registry (BSP/SMS/SMTP/OCR vendors) | Compliance Spine | S | P1 | Full |
| FR-21.1 | Recipe runtime: triggers (status change, time-elapsed/no-action, re… | Automation Engine | M | P1 | Full |
| FR-21.2 | Starter recipe library: inquiry TAT chain, renewal N-day, claim SLA… | Automation Engine | M | P1 | Full (seeded, editable via config) |
| FR-21.3 | Visual recipe builder | Automation Engine | M | P3 | Full |
| FR-21.4 | Recipe versioning, enable/disable, test mode | Automation Engine | M | P3 | Full (enable/disable P1) |
| FR-21.5 | Execution log per run; every automated action audit-attributable | Automation Engine | M | P1 | Full |

End of document — v0.4.1.